## Slide 1: Sprint 1 Presentation Golf Player Time Manager
Alyssa Beeker, Bailey Carlin, Daniel Teel, Elijah Hunt, Adam Horle

## Slide 2: User Account Creation, Registration
Firebase makes it simple and easy
Checks if all fields are filled
Checks if user with that email already exists
Checks if both passwords match

## Slide 3: Role Management
Users automatically assigned to non admin
Administrators set through Firebase console

## Slide 4: Profile Update
So far only distinction is between admins and non admins
Plan to show account info (email, possibly other attributes)

## Slide 5: Forgot Password
Firebase makes it easy to send a reset password link through email

## Slide 6: Email Verification
Would keep crashing if not assigned own button
Finally works

## Slide 7: User Stories
“As a Golfer, I want to securely log in to the application so that my history, requests, and preferences are saved.”
“As a Golfer, I want to recover my password if I forgot it.”
“As a new user, I want to see if the email I want to sign-up with has already been used.”
“As an admin, I want to see who is and is not verified”

## Slide 8: UI/UX

## Slide 9: QA Tests
Basic allowance and disallowances checked

## Slide 10: Challenges Encountered
Scheduling conflicts
Initial Git set up
  When project was cloned there were some difficulties pointing it to the right SDK
  Gradle Errors
  Initialized project scrapped for Eli’s version
Unsure of formating for documentation
  Needed to establish a template for future files

## Slide 11: Sprint 2 Objectives
Golf course registration
Player
  After signing in the user is taken to a list of golf courses
  The user then selects the golf course and they will be taken to the player dashboard.
Admin
  After signing in the user is taken to the list of golf courses
  After selecting the golf course the user will be taken to the admin dashboard.
Begin research and set-up for Geofencing (officially starts in Sprint 3)

## Slide 12: Questions??